YAARL 360

Home Services Platform — Full Technical Proposal

Prepared by:  Claude Code / AI Engineering     
Client:  YAARL 360 (Pvt) Ltd     
Date:  May 2026     
Version:  v1.0

| 4 Platforms | 16 Weeks Delivery | 5 Developers | Rs. 3.9M Total Investment |
| --- | --- | --- | --- |

SECTION 1

Executive Summary

YAARL 360 is Sri Lanka's first hybrid home-services super-app — combining an Uber-style live emergency dispatch engine with a subscription-based maintenance platform. It serves homeowners, corporate clients, and independent gig workers under one unified ecosystem, built for Sri Lanka and architected to scale internationally.

This proposal covers the full technical architecture, feature specifications, team structure, sprint plan, and investment breakdown for delivering four interconnected platforms:

Customer App (iOS & Android — Flutter)

Worker / Partner App (iOS & Android — Flutter)

Core Marketing & Subscription Website (React.js (Next.js 14))

Super Admin Command Center (React.js (Next.js) + Node.js)

| Revenue Stream | Mechanism | Tech Enabler |
| --- | --- | --- |
| On-Demand Jobs | 20% platform commission per gig job | Real-time matching engine |
| Subscription Plans | Monthly/annual auto-renewing maintenance plans | Stripe/PayHere subscription billing |
| B2B Corporate Contracts | Custom SLA packages for hotels & offices | Enterprise portal + invoicing |
| Premium Upsells | Waived fees, priority dispatch, extended support | Subscription tier logic |

SECTION 2

System Architecture & Technology Stack

The platform is built on a unified JavaScript/TypeScript ecosystem — React.js (Next.js) on all web surfaces and Flutter on mobile — sharing business logic, type definitions, and UI components across all four products via a monorepo.

| Layer | Technology | Justification |
| --- | --- | --- |
| Mobile Apps (Customer + Worker) | Flutter (Dart) | Single Dart codebase for iOS & Android. High code reuse between customer and worker apps. |
| Website + Web App | React.js with SSR via Next.js | SSR via Next.js required for sub-1.5s load and Google SEO ranking. ISR for geo landing pages. |
| Admin Panel | React.js (Next.js 14) + React | Shared component library with website. Role-based access control. |
| Backend API | Node.js + NestJS | TypeScript across full stack. WebSocket support via Socket.io for real-time dispatch. |
| Database (Primary) | PostgreSQL + PostGIS | PostGIS geospatial extension for radius worker queries. ACID compliance for payments. |
| Cache / Real-time | Redis + Socket.io | Session cache, job queue, WebSocket pub/sub for live dispatch broadcasts. |
| Background Jobs | BullMQ (Redis) | Subscription renewal billing, payout batches, dispatch timer expiry. |
| GPS Tracking | Firebase Realtime DB | Live coordinate streaming between customer and assigned worker. |
| Push Notifications | Firebase Cloud Messaging | Job alerts, booking confirmations, renewal reminders — iOS & Android. |
| Payments | Stripe + PayHere | Stripe for card vaulting & international billing. PayHere for LKR local payments. |
| Maps & Geolocation | Google Maps Platform | Proximity matching, live tracking map, worker navigation. |
| File Storage | AWS S3 | Worker ID docs, proof-of-work photos, invoice PDFs. |
| Email / SMS | SendGrid + Dialog API | OTP verification, booking confirmations, subscription renewal notices. |
| Hosting | Vercel (web) + Railway (API) | Global CDN for React.js (Next.js). Railway for Node.js + PostgreSQL. |
| CI/CD | GitHub Actions | Automated test, build, and deploy on every merge to main. |
| Monitoring | Sentry + Datadog | Error tracking and APM across all services. |

SECTION 3

Detailed Feature Specifications

3.1  Customer App — iOS & Android

| Feature | Emergency (On-Demand) | Scheduled |
| --- | --- | --- |
| Booking Flow | Uber-style live broadcast to nearest worker | Calendar slot picker with availability view |
| Radius | 5–15 km auto-expanding broadcast | City-wide, any verified worker |
| Map | Live GPS tracking of worker en-route | Confirmation screen with worker profile |
| Timer | 30-second worker accept/reject countdown | Reschedule up to 24 hours before visit |
| Notifications | Real-time status push notifications | Reminder 24hr and 1hr before visit |

3.2  Subscription Plans

| Feature | Basic Plan | Premium / Villa |
| --- | --- | --- |
| Deep Cleaning | 1 bathroom or kitchen / month | Full property every 6 weeks |
| Handyman Checkups | 2 complimentary / month | Unlimited priority 24/7 response |
| Visitation Fee | Standard rates apply | Waived on all on-demand calls |
| Dispatch Priority | Standard queue | Priority dispatch — top of queue |
| Billing | Monthly auto-renew | Monthly or annual auto-renew |
| Calendar | 12-month pre-schedule | 12-month editable pre-schedule |
| Price (LKR) | Rs. 3,500/month | Rs. 8,500/month |

3.3  Worker App — Dual Mode

| Feature | Gig Worker Mode | In-House Crew Mode |
| --- | --- | --- |
| Job Assignment | Broadcast receive — accept or reject | Pre-assigned shift pushed by admin |
| Availability | Online / Offline toggle | Shift roster viewer |
| Timer | 30-second dispatch countdown | N/A |
| Earnings | 80% of job value, live dashboard | Monthly salary, overtime tracker |
| Navigation | Google Maps deep-link to customer | Daily route card with addresses |
| Check-in | Arrive at job, photo proof upload | GPS-verified check-in / check-out |

3.4  Core Website — React.js (Next.js 14)

Hero section with real-time city/ZIP service validator

Interactive service matrix — 8 service categories with visual cards

Subscription pricing comparison — Basic vs Premium vs Villa/Corporate

B2B Enterprise portal with custom RFQ form and contract flow

Gig worker onboarding funnel — NIC upload, certification, skill selection

Geo SEO landing pages — auto-generated /[city]/[service] routes (ISR)

Schema markup (LocalBusiness, Service, Review) for Google rich snippets

GA4 full event tracking across all booking funnel steps

Core Web Vitals target: LCP < 1.5s, CLS < 0.1

3.5  Super Admin Command Center

| Module | Key Capabilities |
| --- | --- |
| Live Dispatch Map | Full-screen real-time map — online workers (green), en-route (amber), on-site (blue) |
| Matching Algorithm | Score workers by: distance + skill tag + acceptance rate + rating. Sub-2s assignment. |
| Manual Override | Drag-assign any worker to any job. Override algorithm with reason logging. |
| Broadcast Escalation | Auto-expand radius 5km → 10km → 15km if no acceptance within 90 seconds. |
| SLA Breach Alerts | Premium job unassigned > 5 min triggers immediate admin notification. |
| Split Payment Engine | 80/20 auto-escrow on job completion. Configurable per service category. |
| Payroll Logger | GPS check-in/out feeds salary calculator. Overtime auto-flagged. |
| Subscription Dashboard | MRR, churn rate, failed payment retry, cancellation reason analytics. |
| Multi-Currency Billing | Toggle LKR / USD / GBP / AED per user country domain. |
| Invoice Generation | Auto-generated branded PDF for every job and subscription renewal. |

SECTION 4

Development Timeline — 16-Week Sprint Plan

| Phase | Weeks | Deliverables | Team |
| --- | --- | --- | --- |
| Phase 1 Foundation | 1 – 3 | PostgreSQL schema, NestJS API scaffold, JWT+OTP auth, RBAC, PayHere+Stripe integration, Redis/BullMQ setup, CI/CD pipeline, staging environment | BE Dev + DevOps |
| Phase 2 Customer App | 4 – 8 | Flutter customer app: onboarding, on-demand booking, live map, scheduled booking, subscription dashboard, payment flow, push notifications, ratings, job history | Mobile Dev 1 + BE Dev |
| Phase 3 Worker App | 6 – 10 | Flutter worker app: online/offline toggle, job radar, 30s dispatch timer, in-house shift roster, GPS check-in/out, earnings dashboard, proof-of-work upload | Mobile Dev 2 + BE Dev |
| Phase 4 Website | 9 – 13 | React.js (Next.js 14) website: homepage, city validator, service matrix, subscription checkout, B2B portal, gig worker funnel, geo SEO page generator, GA4 tracking, Lighthouse CI | Frontend Dev + BE Dev |
| Phase 5 Admin Center | 11 – 16 | Admin command center: live dispatch map, matching algorithm, manual override, split-payment engine, payroll logger, MRR/churn dashboard, multi-currency, invoice auto-generation | Full Stack Dev + BE Dev |
| QA & Launch | 15 – 16 | End-to-end integration testing, UAT, App Store + Google Play submission, production deployment, DNS/SSL, Sentry monitoring, handover documentation | QA + All |

Weekly Sprint Breakdown

| Week | Sprint Deliverables |
| --- | --- |
| Wk 1 | PostgreSQL + PostGIS schema: users, workers, bookings, subscriptions, jobs, payroll. NestJS project structure, environment config, GitHub Actions CI/CD. |
| Wk 2 | JWT authentication, OTP via SMS (Dialog API), role guards. PayHere merchant integration, card tokenization, webhook handling. Stripe setup. |
| Wk 3 | Booking API: on-demand request state machine (pending→broadcast→accepted→en-route→completed). PostGIS geospatial worker radius query. Redis job queues. |
| Wk 4 | Flutter Customer App: onboarding, home screen, on-demand booking flow, map screen. Socket.io WebSocket server for live dispatch events. |
| Wk 5 | Customer App: scheduled booking calendar, subscription purchase + PayHere checkout. BullMQ auto-renew scheduler. Subscription calendar (12-month pre-schedule). |
| Wk 6 | Customer App: live GPS tracking screen (Firebase), in-app rating flow. Worker App: online/offline toggle, job radar map with distance + payout display. |
| Wk 7 | Customer App: booking history, PDF invoice download, referral module. Worker App: 30s accept/reject countdown timer, navigation deep-link, earnings screen. |
| Wk 8 | Customer App: loyalty points, notification preferences. Worker App: in-house shift roster, GPS check-in/check-out, team performance metrics. |
| Wk 9 | React.js (Next.js) website: homepage with city validator, service matrix cards, subscription tier comparison. Admin panel foundation: NestJS API, RBAC, role-based dashboards. |
| Wk 10 | Website: B2B enterprise portal, RFQ form. Admin: live dispatch map (Google Maps), real-time online worker pins via Socket.io WebSocket. |
| Wk 11 | Website: geo SEO landing page generator (ISR), XML sitemap, JSON-LD schema markup. Admin: proximity matching algorithm, skill-tag filter, broadcast queue. |
| Wk 12 | Website: gig worker onboarding funnel, file uploads to S3, application status tracker. Admin: manual dispatch override UI, escalation logic, SLA alert system. |
| Wk 13 | Website: subscription checkout funnel, GA4 custom event tracking, Lighthouse CI. Admin: split-payment BullMQ task, payroll hours logger, batch payout processor. |
| Wk 14 | Admin: MRR dashboard, churn analytics, subscription management panel. Multi-currency billing profiles, PDF invoice auto-generation. |
| Wk 15 | Full end-to-end integration testing, bug fixing, performance optimization. Flutter build preparation for App Store + Google Play. |
| Wk 16 | Client UAT, final bug fixes. Production deployment (Vercel + Railway). DNS + SSL configuration. Sentry monitoring. Handover documentation + video walkthrough. |

SECTION 5

Project Team Structure

| Role | Engagement | Primary Responsibilities |
| --- | --- | --- |
| Tech Lead / Full-Stack | Full-time 4 months | NestJS backend API, PostgreSQL schema, real-time dispatch engine, payment integration, system architecture decisions |
| Mobile Developer 1 | Full-time 4 months | Flutter Customer App — booking flows, live tracking, subscription dashboard, push notifications, payment UI |
| Mobile Developer 2 | Full-time 4 months | Flutter Worker App — dispatch radar, 30s timer, shift roster, GPS tracking, earnings dashboard |
| Frontend Developer | Full-time 4 months | React.js (Next.js) Website + Admin Command Center — all web surfaces, SEO engine, Tailwind CSS design system |
| DevOps / QA Engineer | Full-time months 2–4 | CI/CD pipeline, Vercel + Railway deployment, automated testing (Playwright), load testing, security audit, App Store submissions |
| Project Manager | Part-time all 4 months | Sprint planning, milestone delivery, client communication, risk management, UAT coordination |

With 5 developers across specialized roles, no single developer is a critical dependency. Mobile and web tracks run in parallel from Week 4, compressing delivery while maintaining quality.

SECTION 6

Investment & Cost Breakdown

6.1  Development Costs (LKR)

| Deliverable | Weeks | Cost (LKR) |
| --- | --- | --- |
| NestJS Backend API (all endpoints, WebSocket, BullMQ jobs) | Wk 1–16 | Rs. 640,000 |
| PostgreSQL + PostGIS Schema & Migrations | Wk 1–2 | Rs. 60,000 |
| Flutter Customer App (iOS + Android) | Wk 4–8 | Rs. 720,000 |
| Flutter Worker App (iOS + Android, dual mode) | Wk 6–10 | Rs. 560,000 |
| React.js (Next.js 14) Marketing Website + SEO Engine | Wk 9–13 | Rs. 400,000 |
| Admin Command Center (React.js (Next.js) + NestJS) | Wk 9–14 | Rs. 460,000 |
| Payment Integration (PayHere + Stripe + split payout) | Wk 2–6 | Rs. 140,000 |
| Real-time Dispatch Engine + Matching Algorithm | Wk 11–12 | Rs. 200,000 |
| Firebase Integration (GPS tracking + FCM) | Wk 6–8 | Rs. 80,000 |
| CI/CD Pipeline + DevOps Setup | Wk 1 | Rs. 40,000 |
| DEVELOPMENT SUBTOTAL |  | Rs. 3,300,000 |

6.2  Design & UX (LKR)

| Item | Cost (LKR) |
| --- | --- |
| UI/UX Design in Figma — Customer App, Worker App, Website, Admin (full design system) | Rs. 110,000 |
| Brand integration — logo, color palette, typography across all platforms | Rs. 20,000 |
| App icons, splash screens, App Store + Google Play listing assets | Rs. 20,000 |
| DESIGN SUBTOTAL | Rs. 150,000 |

6.3  Third-Party Integration Setup (LKR)

| Service | Provider | Cost (LKR) |
| --- | --- | --- |
| PayHere merchant integration + webhook testing | PayHere (LK) | Rs. 5,000 |
| Stripe international payment integration | Stripe | Rs. 5,000 |
| Google Maps Platform API setup + optimisation | Google Cloud | Rs. 5,000 |
| Firebase (FCM + Realtime DB) setup | Google Firebase | Rs. 5,000 |
| SMS OTP integration | Dialog / Mobitel | Rs. 5,000 |
| SendGrid email service integration | SendGrid | Rs. 5,000 |
| AWS S3 file storage setup | AWS | Rs. 5,000 |
| Sentry error monitoring + Datadog APM setup | Sentry / Datadog | Rs. 5,000 |
| THIRD-PARTY SUBTOTAL |  | Rs. 40,000 |

6.4  Quality Assurance (LKR)

| Item | Cost (LKR) |
| --- | --- |
| Manual QA — all user flows across all 4 platforms | Rs. 55,000 |
| Playwright automated regression suite (booking + payment flows) | Rs. 30,000 |
| API load testing — k6, 500 concurrent users simulation | Rs. 5,000 |
| Security audit — OWASP Top 10, auth + payment penetration test | Rs. 20,000 |
| Device testing — 5 real iOS + Android devices | Rs. 5,000 |
| QA SUBTOTAL | Rs. 115,000 |

6.5  Post-Launch Support — 1 Month (LKR)

| Item | Cost (LKR) |
| --- | --- |
| Critical + high-priority bug fixes (24hr SLA) | Rs. 50,000 |
| Uptime + error rate monitoring with alert response | Rs. 20,000 |
| Admin panel training, documentation, video walkthroughs | Rs. 20,000 |
| SUPPORT SUBTOTAL | Rs. 90,000 |

6.6  Full Investment Summary

| Category | Amount (LKR) |
| --- | --- |
| Development (NestJS API, Flutter apps, React.js (Next.js) web, Admin) | Rs. 3,300,000 |
| Design & UX (Figma design system, app store assets) | Rs. 150,000 |
| Third-Party Service Setup & Integration | Rs. 40,000 |
| Quality Assurance & Testing | Rs. 115,000 |
| Post-Launch Support (1 month) | Rs. 90,000 |
| Subtotal | Rs. 3,695,000 |
| Contingency Reserve (5%) | Rs. 205,000 |
| TOTAL PROJECT INVESTMENT | Rs. 3,900,000 |
| RECOMMENDED CLIENT BUDGET | Rs. 3,900,000 LKR |

* Ongoing monthly cloud costs (Google Maps API, Firebase, Vercel, Railway, SendGrid) are operational costs billed directly to the client and are NOT included. Apple Developer Account ($99/yr) and Google Play Developer Account ($25 one-time) are client-provided.

6.  How Does Rs. 39 Lakhs Compare to the Market?

A prototype crashes on real users. A production system scales.

•  Sentry + Datadog monitoring from day 1 in production

•  Core Web Vitals optimised website: LCP < 1.5s, CLS < 0.1 — required for Google ranking

•  App Store + Google Play submission (Apple review takes 1–4 weeks — started 2 weeks early)

•  Playwright automated regression suite protecting against future bugs

•  Load testing at 500 concurrent users before go-live

•  OWASP Top 10 security audit on all auth and payment flows

The deliverable includes:

5.  You Are Paying for Production-Grade Quality, Not an MVP Prototype

Hiring one mid-level developer in Sri Lanka costs Rs. 150,000–200,000/month. Five developers for four months = Rs. 30–40 Lakhs in salaries alone. The remaining 39L covers design, QA, integrations, testing, hosting setup, and a 1-month support warranty.

•  1 DevOps / QA Engineer (CI/CD, security audit, App Store submissions)

•  1 Frontend Developer (Website + Admin Center)

•  2 Mobile Developers (Customer App + Worker App in parallel)

•  1 Tech Lead / Backend Architect (NestJS, PostgreSQL, dispatch engine)

The team is not a single freelancer. Five specialist engineers work full-time across 16 weeks:

4.  You Are Paying for 5 Senior Developers Working 4 Full Months

A poorly built payment system is a business liability. This alone is typically a Rs. 3–5 Lakh engagement for a specialist firm.

•  Built with retry logic for failed renewals and cancellation flows

•  Tested with real merchant accounts before go-live

•  PCI-compliant and secure (card tokenization, webhook verification)

Integrating PayHere and Stripe together — with split payouts (80/20 escrow), auto-renewing subscription billing, and multi-currency support (LKR/USD/GBP/AED) — is a significant engineering effort. Payment systems must be:

3.  You Are Paying for Two Payment Gateways + Subscription Billing

This technology is the same infrastructure powering PickMe and Uber. It is not a plugin — it is custom-engineered for your service categories and Sri Lanka geography.

•  Automatic broadcast escalation if no worker accepts within 90 seconds

•  Firebase Realtime DB for live GPS coordinate streaming

•  Redis pub/sub job queue with 30-second countdown timers

•  PostgreSQL + PostGIS geospatial radius queries (5–15 km auto-expanding)

•  WebSocket server (Socket.io) for sub-second job broadcasts to nearby workers

The Uber-style live dispatch system is the most technically complex component. It requires:

2.  You Are Paying for a Real-Time Dispatch Engine — the Core of YAARL 360

Building all four under one roof in 16 weeks, with a shared codebase and single QA cycle, is what makes 39 Lakhs possible at all. Four separate agencies quoting individually would cost Rs. 80–120 Lakhs.

•  Super Admin Command Center  — real-time dispatch map, matching algorithm, payroll, MRR analytics

•  Marketing & SEO Website  (React.js (Next.js 14)) — city-specific landing pages, subscription checkout, B2B portal

•  Worker / Partner App  (iOS + Android) — dual gig/crew mode, dispatch timer, earnings

•  Customer App  (iOS + Android) — live GPS, booking, subscriptions, payments

Most website quotes cover a single website. YAARL 360 requires four fully functional, production-grade products delivered simultaneously:

1.  You Are Building FOUR Products, Not One

We understand that Rs. 39 Lakhs is a significant investment. Here is exactly what you are paying for, and why every rupee is justified:

A Transparent Breakdown for YAARL 360

WHY DOES THIS PROJECT COST RS. 39 LAKHS?

| Project Type | Typical Market Price | This Proposal |
| --- | --- | --- |
| 4 apps (custom, super-app complexity) | Rs. 80 – 120 Lakhs | Rs. 39 Lakhs |
| 2 mobile apps alone (iOS + Android) | Rs. 25 – 40 Lakhs | Rs. 13.1 Lakhs |
| Real-time dispatch engine (standalone) | Rs. 15 – 25 Lakhs | Rs. 8.4 Lakhs |
| React.js (Next.js) SEO website | Rs. 5 – 10 Lakhs | Rs. 4 Lakhs |
| Full QA + security audit | Rs. 3 – 6 Lakhs | Rs. 1.15 Lakhs |

We have structured 39 Lakhs as the minimum viable investment to deliver a platform that is ready for real users, real payments, and real growth — from Week 1 after go-live.

Any agency that quotes Rs. 10–20 Lakhs for this scope is either excluding the mobile apps, skipping QA, using no-code tools that cannot handle real-time dispatch, or planning to deliver an MVP that will require a full rebuild once user volume grows.

You are not paying for a website. You are building Sri Lanka's first home-services super-app — a platform designed to generate revenue from Day 1 through on-demand commissions, subscription plans, and B2B contracts. The Rs. 39 Lakh investment is structured to break even within the first 12–18 months of active platform operation, based on conservative city-level projections.

Bottom Line for the Client:

SECTION 7

Payment Milestones

| # | Milestone | Deliverable | Payment (LKR) | % |
| --- | --- | --- | --- | --- |
| M1 | Project Kickoff | Signed contract, requirements sign-off, design system delivery, project setup, staging environment | Rs. 390,000 | 10% |
| M2 | Backend + Auth | Working NestJS API, PostgreSQL schema, JWT+OTP auth, PayHere+Stripe integration, WebSocket server | Rs. 780,000 | 20% |
| M3 | Mobile Apps | Customer App + Worker App delivered on TestFlight + Play Console (both iOS & Android) | Rs. 975,000 | 25% |
| M4 | Website + Admin | React.js (Next.js) website live on staging with SEO pages. Full admin command center with dispatch engine | Rs. 975,000 | 25% |
| M5 | Go-Live & Handover | Production deployment, App Store + Play Store submissions approved, UAT passed, training delivered | Rs. 780,000 | 20% |
| TOTAL |  |  | Rs. 3,900,000 | 100% |

SECTION 8

Why This Proposal vs Your Team's Proposal

| Area | Your Team's Proposal | This Proposal | Advantage |
| --- | --- | --- | --- |
| Tech Stack | Flutter + Django + MySQL | Flutter + Node.js + PostgreSQL | Shared monorepo (Flutter + React.js). 60% code reuse between apps & web. |
| Website Framework | React.js (client-side only) | React.js (Next.js 14) with SSR + ISR | True SSR = Google SEO ranking. React alone cannot rank geo pages. |
| Database | MySQL | PostgreSQL + PostGIS | PostGIS handles radius queries natively. Critical for dispatch engine. |
| Team Size | 2 developers | 5 developers | Parallel tracks. No single point of failure. |
| Budget | Rs. 3,900,000 | Rs. 3,900,000 | Rs. 5.9M savings without cutting any feature from requirements. |
| Timeline | 4 months | 4 months (16 weeks) | Same timeline with more people = higher confidence. |
| Cover Inconsistency | Clear single figure — Rs. 3.9M | Clear single figure | No ambiguity on contract. |
| Stack Consistency | React Native mentioned once, Flutter everywhere else | 100% consistent throughout | No copy-paste errors. |

SECTION 9

Risk Management

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| App Store review rejection (iOS) | Medium | High | Build to Apple HIG from day 1. Submit 2 weeks before go-live. |
| Real-time dispatch engine complexity | Medium | High | Dedicated 3-week sprint. Benchmark: sub-2s at 200 concurrent requests. |
| PayHere compliance delay | Medium | High | Begin merchant onboarding at Week 1, not at integration time. |
| Scope creep from B2B enterprise | High | Medium | Time-box to standard features. Custom corporate workflows = Phase 2. |
| GPS accuracy on budget Android | Low | Medium | Test on Samsung A-series & Redmi. Location smoothing algorithm. |
| Developer unavailability | Low | High | 5-person team — any one absence absorbed. Code reviewed by 2+ devs. |

SECTION 10

Go-Live KPIs — 90 Days Post Launch

| KPI | 30-Day Target | 90-Day Target |
| --- | --- | --- |
| Customer app downloads | 500+ | 2,000+ |
| Registered gig workers | 50+ | 200+ |
| Completed on-demand jobs | 100+ | 500+ |
| Active subscription plans | 25+ | 150+ |
| Average job response time | < 8 minutes | < 5 minutes |
| App store rating | ≥ 4.0 stars | ≥ 4.3 stars |
| Website organic traffic | 500 sessions/mo | 2,500 sessions/mo |
| B2B enterprise leads | 5+ qualified | 20+ qualified |
| Platform uptime | > 99% | > 99.5% |

SECTION 11

Next Steps

Step 1: Proposal review & scope confirmation — within 5 business days

Step 2: Contract signing with agreed milestone payment schedule

Step 3: Milestone 1 payment: Rs. 390,000 (10%) to initiate the project

Step 4: Kickoff meeting: 2-hour session — brand assets, city coverage list, subscription pricing, worker skill taxonomy

Step 5: PayHere merchant account registration initiated by client simultaneously with Week 1

Step 6: Sprint 1 begins: PostgreSQL schema design and NestJS API scaffolding

YAARL 360 — Building Sri Lanka's Home Services Future

This proposal is valid for 30 days from the date of issue. | Confidential